Group 1 Healthcare

Briana Harrison – Wesley Clemons – Roberto Ruelas – Walker Lee

Athens State University – College of Business

MCO 414: Management of Cybersecurity Governance (23323)

Dr. Darren Waldrep

Spring 2023

Wednesday, April 26, 2023

Table of Contents

Project Part 1 Task 1: Risk Management Plan	4

Introduction	4

Purpose	4

Scope & Boundaries	4

Roles & Responsibilities	5

Schedule	6

Compliance Laws & Regulations	6

Gramm-Leach-Bliley Act	6

Children’s Online Privacy Protection Act (COPPA)	6

Consumer Credit Protection Act	7

Professional Report	7

Project Part 1 Task 2: Risk Assessment Plan	8

Introduction	8

Outline	8

Scope and Boundaries	8

Approaches	9

Roles & Responsibilities	9

Schedule	9

Professional Report	10

Project Part 1 Task 3: Risk Mitigation Plan	11

Mitigation Plan:	11

How does the plan reduce risk?	11

Estimated Start Date:	11

Milestone 1:	11

Milestone 2:	11

Milestone 3:	11

Project Part 2 Task 1: Business Impact Analysis	12

Overview	12

Purpose	12

System Description	12

Determine Process and System Criticality	13

Outage Impacts	13

Estimated Downtime	13

Identify Resource Requirements	14

Identify Recovery Priorities for System Resources	15

Project Part 2 Task 2: Business Continuity Plan	16

Introduction	16

Emergency Contacts	16

Firm Policy	16

Significant Business Disruptions	16

Approval and Execution Authority	17

Remote Work	17

Retention and Location of the Plan	17

Implementation of the Plan	18

Emergency Response Team	18

Emergency Contact List	19

Business Description	19

Office Location	19

Data Backup and Recovery	19

Mission Critical Systems	20

Regulatory Reporting	20

Pandemic	20

Disclosure of BCP	21

Updates and Annual Review	21

Approval	21

Summary and Final Analysis	22

# Project Part 1 Task 1: Risk Management Plan

# Introduction

According to Darril Gibson and Andy Igonor, authors of Managing Risk in Information Systems, “A risk management plan is a specialized type of project management. Many of the same techniques are applied to risk management that would be applied when managing any project. At the core is the need to plan. As the old saying goes, if you fail to plan, you plan to fail. Without a risk management plan, failure is much more likely than success. A well-documented risk management plan helps ensure that the desired goals are reachable. Primarily, a risk management plan is created to mitigate risks. This plan is helpful in identifying the risks and choosing the best solutions. It also helps with the tracking of the solutions to ensure they are implemented on budget and on schedule. A fully implemented plan will include a plan of action and milestones (POAM), which can also be used to track the project. The Risk Management Framework from the National Institute of Standards and Technology (NIST) is a handy guide to use when implementing a risk management plan." (Gibson & Igonor, 2022, p. 84). Companies must mitigate risks and keep sensitive information secured so the risk management plan can become one of the most important tools used to achieve this goal. Our world is always speeding up in every aspect, and global concerns such as Covid-19, cyber-attacks, and global market crash only contribute to the need for planning ahead and not reacting. "Organizations need to move at a rapid pace to deal with risks as they evolve, and this can’t be accomplished if risk management is sequestered somewhere in the back office," (Culp, 2020).

# Purpose

A risk is an event or condition that could have a positive or negative effect on a project’s objectives. Risk Management is the process of identifying, assessing, responding to, monitoring, controlling, and reporting risks. This Risk Management Plan defines how risks will be identified, analyzed, and managed. It outlines how risk management activities will be performed, recorded, and monitored throughout the lifecycle of the project and provides templates and practices for recording and prioritizing risks. Risks related to IT systems or applications must be identified and documented based on the methodology in NIST SP 800-30, Risk Management Guide for Information Technology Systems. IT system or application weaknesses must be identified on an associated plan of action and milestones (POAM) and tracked in accordance. Appropriate protective measures must be taken to safeguard sensitive IT systems or application weaknesses or vulnerabilities from unauthorized disclosure.

# Scope & Boundaries

The scope of this This Risk Management Plan relates to the efforts to address internal and external risks specific to Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm. The risk management methodology identified in this document will be used during the entire lifecycle of the project.

# Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Risk Manager | The decision-makers when it comes to different opportunities and projects. They also help assess different types of protocols and policies that are made by the company. They can also make recommendations on what should be included or removed from the new policies. Producing reports is also a key part of risk management it is for the risk managers to create risk reports to present to the team or company. |
| Risk Owner | “Help prevent risks from becoming actual problems.” (Monday.com, 2022). Risk owners must also be aware of potential risks while working on a project. Risk owners also work alongside risk managers to ensure the effectiveness of their work when managing risk since the team is not trying to eliminate risk but instead manage it and better prepare for risk. |
| Risk Assessment Lead | Identifies initial risk assessment, gathers initial stakeholders input related to risk. |
| Project Manager | “Overseeing the risk management process throughout the duration of a given project” (O’Connor, 2020) Just like risk owners project managers also work alongside risk managers mostly to ensure projects are going in the right direction. |
| Project Team | The Project Team is responsible for identifying the risks, the dependencies of the risk within the project, the context and consequence of the risk. They are also responsible for determining the impact, timing, and priority of the risk as well as formulating the risk statements. |
| Other Key Stakeholders | The other stakeholders assist in identifying and determining the context, consequence, impact, timing, and priority of the risk. |

# Schedule

- Identify potential risks.

  - The entire Risk Management Team should come up with the potential risks for Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm.

- Create a risk assessment plan.

  - Evaluate and assess potential risks.

  - Organize the list of potential risks by likelihood and impact:

    - Low

    - Moderate

    - Severe

  - Create a risk register.

    - A risk register will identify how likely a risk is to occur and illustrate the urgency of response time.

- Assign ownership for each potential risk.

  - Assigning ownership to each risk.

  - Prioritized each risk.

  - Define how many resources are needed for each risk.

- Create preemptive responses.

  - Avoid – Change your plans or approach to eliminate the risk entirely.

  - Transfer – Assign the risk to someone else within the team, within the company, or outsource it, e.g., to an insurance carrier or vendor.

  - Mitigate – Take the necessary steps to reduce the probability and/or impact of the threat on the project.

  - Accept – Allow for the risk and adjust to be able to handle its consequences.

- Continuously monitor risks.

  - New risks are bound to surface. This is where a risk management system comes into play, as well as your ongoing monitoring and controlling of risks.

# Compliance Laws & Regulations

# Gramm-Leach-Bliley Act

The Gramm-Leach-Bliley Act requires financial institutions – companies that offer consumers financial products or services like loans, financial or investment advice, or insurance – to explain their information-sharing practices to their customers and to safeguard sensitive data.

# Children’s Online Privacy Protection Act (COPPA)

The Children’s Online Privacy Protection Act (COPPA) gives parents control over what information websites can collect from their kids. The COPPA Rule puts additional protections in place and streamlines other procedures that companies covered by the rule need to follow. The COPPA FAQs can help keep your company COPPA compliant. Learn about the COPPA Safe Harbor Program and about organizations the FTC has approved to implement safe harbor programs. You can also get information about ways to get verifiable parental consent– including new methods the Commission has approved – and the process for seeking approval for new methods.

# Consumer Credit Protection Act

The Consumer Credit Protection Act protects information collected by consumer reporting agencies such as credit bureaus, medical information companies and tenant screening services. Information in a consumer report cannot be provided to anyone who does not have a purpose specified in the Act. Companies that provide information to consumer reporting agencies also have specific legal obligations, including the duty to investigate disputed information. In addition, users of the information for credit, insurance, or employment purposes must notify the consumer when an adverse action is taken based on such reports.

# Professional Report

The risk management plan is essential for identifying, assessing, responding to, monitoring, controlling, and reporting risks. It is an essential tool used to mitigate risks and keep sensitive information secure. The Risk Management Framework from the National Institute of Standards and Technology (NIST) is used to implement the risk management plan. The scope of the risk management plan relates to the efforts to address internal and external risks specific to Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm. The risk management methodology identified in this document will be used during the entire lifecycle of the project. The Risk Management Plan defines how risks will be identified, analyzed, and managed. It outlines how risk management activities will be performed, recorded, and monitored throughout the lifecycle of the project and provides templates and practices for recording and prioritizing risks.

# Project Part 1 Task 2: Risk Assessment Plan

# Introduction

The National Institute of Standards and Technology (NIST) defines a risk assessment as, “The process of identifying risks to organizational operations (including mission, functions, image, reputation), organizational assets, individuals, other organizations, and the Nation, resulting from the operation of an information system. Part of risk management, incorporates threat and vulnerability analyses, and considers mitigations provided by security controls planned or in place.” In other words, a risk assessment evaluates a company’s assets and operations. Then, scrutinizes how an incident could influence the company. A risk assessment helps define if the current controls and processes being implemented at Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm are adequate to defend and mitigate against potential risk.

# Outline

- Purpose and importance of a risk assessment plan

- Scope and boundaries of a risk assessment plan

- Hazards identification

  - Low

  - Moderate

  - Severe

- Risks being assessed or controlled.

- Evaluate and assess potential risks and place them in the risk register.

- Assign roles

  - Assign ownership to each risk.

  - Prioritize each risk.

  - Define how many resources are needed for each risk.

- Different approved approaches

  - Avoid: Change your plans or approach to eliminate the risk entirely.

  - Transfer: Assign the risk to someone else within the team, within the company, or outsource it, e.g., to an insurance carrier or vendor.

  - Mitigate: Take the necessary steps to reduce the probability and/or impact of the threat to the project.

  - Accept: Allow for the risk and adjust to being able to handle its consequences.

- Continuously monitor risks. New risks are bound to surface. This is where a risk management system comes into play, as well as your ongoing monitoring and controlling of risks.

- Key roles of departments or individuals

- Record findings and review the controls.

- Review and update the process schedule.

# Scope and Boundaries

Risks will be analyzed, identified, and replied to with efficient communication.  Provide a plan for the Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm to make decisions about how to deal with risks associated with its activities. Stakeholders will be notified of the risk assessment results. Will implement a beginning for examination and analysis of the risk management process. Continue to make certain that risks are always reevaluated and handled in an ardent manner. Deliver information into the decision-deciding operation. To continue to back the company in pursuing its goals.

# Approaches

When assessing risk many approaches can be performed but some of the most effective approaches are “Qualitative, quantitative, asset-based, threat-based, and vulnerability-based” (Richard Stevenson). These approaches are vital to any organization when it comes to taking control of risk. Having the correct approaches ensures the organization will know how to mitigate risks and make risks more predictable. This will also help the organization organize properly by budgeting and strategizing when taking on risks. The goal is not to eliminate risk but to have better control over it. The quantitative base allows the assessment of risk to be expressed financially. This allows the organization to view risk in a statistically mathematical manner. Having risks expressed with numbers allows members of the organization to prepare a budget and mitigate the risk. Qualitative approach surveys members of the organization to have a better understanding of how members assess risk and how to better assess risk. Information technology risk uses the asset-based approach to assess risk. This approach is used for IT because it assesses the risk within the software and hardware of the organization’s devices. Another approach is vulnerability-based, and this approach focuses on vulnerabilities that already exist within the organization. This approach helps members of the organization to produce a plan to manage these vulnerabilities and ultimately correct them.

# Roles & Responsibilities

Some of the roles involved in risk assessment include risk analyst, risk investigator, financial risk specialist, and risk manager. These roles carry out different responsibilities when it comes to assessing risk within Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm, but they all correlate to each other to help control risk. Risk analysts’ main duties include analyzing data on the potential risk the organization faces and will help advise the organization if they need to make any changes to how they approach risk. A financial risk specialist works on the quantitative side of risk since this role mainly deals with the financial and budgeting side of risk assessment. Risk managers are one of the most important roles since they oversee the overall failure or success of the organization when in the risk department. One of their main duties is to scan the organization and evaluate where their main vulnerabilities are and develop a plan for improvement by working with their team.

# Schedule

The proposed schedule for this Risk Assessment of Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm is approximately eight weeks. A comprehensive Risk Assessment can typically take approximately six to twelve weeks to complete depending on the scope of the Risk Assessment. The time frame of the Risk Assessment should be carefully planned and communicated to all stakeholders to ensure that the assessment is conducted thoroughly and effectively. Identifying threats and vulnerabilities will take approximately two weeks to complete. Identifying the likelihood that a risk will occur will take approximately two weeks to complete. Identifying asset values will take approximately two weeks to complete. Determining the impact of the risk will take approximately one week to complete. Determining the usefulness of a safeguard or control will take approximately two weeks to complete. All of these processes total approximately nine weeks.

# Professional Report

In conclusion, a comprehensive risk assessment plan is essential for any organization to mitigate risks and make them more predictable. Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm is no exception to this suggestion. This plan should involve various approaches to assess risk and roles to carry out different responsibilities. The proposed schedule for the risk assessment process should be carefully planned and communicated to all stakeholders to ensure that the assessment is conducted thoroughly and effectively. By following this plan, Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm can achieve its goals while managing risks in an efficient manner.

# Project Part 1 Task 3: Risk Mitigation Plan

# Mitigation Plan:

Ensure all users are re-certified for access quarterly, and review access logs monthly, confirm all software is up to date weekly.

# How does the plan reduce risk?

By ensuring all users are re-certified and reviewing access logs on a regular basis, we decrease the likelihood of unauthorized access and incorrectly allocated access to users. Confirmation of updated software will help prevent unauthorized access and data breaches.

# Estimated Start Date:

December 01, 2022

# Milestone 1:

Complete an initial re-certification for all associates and their access. 
Create a log review to provide user access is authentic and document the outcome. 
Create a program for management and security to start quarterly reviews and set a notification system to begin the review process.

Owner: Jimmy Dean, VP of Office Management
Due Date: February 15, 2023

Date Completed: February 05, 2023

# Milestone 2:

Archive the re-certification and log review policies in a new Physical Security Standard. The standard must include a.) Login review to the main data center and secondary data center on a quarterly basis. B.) Monthly data center log analysis. Any issues or unauthorized access events should be identified and checked as part of the procedures in association with security parameters.

Owner: Johnny Clark, Datacenter Manager
Due Date: March 15, 2023
Date Completed: March 9, 2023

# Milestone 3:

Confirmation and updating of all software used by associates to reduce the security and data breach risk. Every system will have a monthly automated check and notify management and the IT department if anything is not in compliance with this policy.

Owner: Tim Jenkins, IT Administrator

Due Date: April 15, 2023

Date Completed: April 5, 2023

# Project Part 2 Task 1: Business Impact Analysis

# Overview

This Business Impact Analysis (BIA) is developed as part of the contingency planning process for Harrison, Lee, Aaron, & Ruelas Wealth Management Firm. It was prepared on April 01, 2023.

# Purpose

The purpose of the BIA is to identify and prioritize system components by correlating them to the business processes the system supports and using this information to characterize the impact on the processes if the system were unavailable.

The BIA is composed of the following three steps:

- Determine business processes and recovery criticality.  Business processes supported by the system are identified and the impact of a system disruption to those processes is determined along with outage impacts and estimated downtime.  The downtime should reflect the maximum that an organization can tolerate while still maintaining the mission.

- Identify resource requirements.  Realistic recovery efforts require a thorough evaluation of the resources required to resume business processes and related interdependencies as quickly as possible.  Examples of resources that should be identified include facilities, personnel, equipment, software, data files, system components, and vital records.

- Identify recovery priorities for system resources.  Based upon the results from the previous activities, system resources can more clearly be linked to critical business processes.  Priority levels can be established for sequencing recovery activities and resources.

# System Description

The system architecture associated with Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm organizes data by breaking up information into different categories. The functionality of the system architecture we use will work by receiving the customer’s information, then the user admin will input this data into a computer, and finally, this data will be stored in a database where the information can be accessed if needed. Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm is located at 123 Apple St, Athens AL where we host office meetings or conduct most of our training. The general locations of our users take place from our office here in Athens or our users have the option of working remotely as well. As a firm, we have backup procedures in place in case of a disaster.

These include:

- Daily server backups

- Backups before device upgrades

- Data stored in a cloud system

- Backups stored categorically

# Determine Process and System Criticality

| Business Process | Description |
| --- | --- |
| Client Relationship Management | Supports the client on-boarding process, manages prospective clients & opportunities |
| Risk Management | Process of identifying, assessing, and controlling risks to the business and earnings |
| Compliance Management | Process of checking all portfolios daily to ensure compliance |
| Client Reporting Management | Process of notifying clients of the performance of their portfolios monthly |

# Outage Impacts

The following impact categories represent important areas for consideration in the event of a disruption.

- Loss of Revenue: 25%

- Customer Service: 25%

- Brand, Image, and Reputation: 20%

- Penalties, Fines and Sanctions: 15%

- Legal/Regulatory Requirements: 10%

- Increase to Operating Expenses: 5%

# Estimated Downtime

- Maximum Allowable Outage (MAO) represents the total amount of time acceptable for a business process outage or disruption.

- Recovery Time Objective (RTO) defines the maximum amount of time that a system resource can remain unavailable before there is an unacceptable impact on other system resources, supported business processes, and the MAO.

- Recovery Point Objective (RPO) represents the point in time, prior to a disruption or system outage, to which business process data must be recovered (given the most recent backup copy of the data) after an outage.

The table below identifies the MAO, RTO, and RPO for the critical business processes.

| Business Process | MAO | RTO | RPO |
| --- | --- | --- | --- |
| Client Relationship Management | 72 hours | 48 hours | 12 hours |
| Risk Management | 12 hours | 2 hours | 12 hours |
| Compliance Management | 2 hours | 30 mins | 12 hours |
| Client Reporting Management | 72 hours | 48 hours | 12 hours |

# Identify Resource Requirements

The following table identifies the resources that support the critical business processes of Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm.

| Resource | Platform | Description |
| --- | --- | --- |
| Client Relationship Management | Salesforce | Provides customer relationship management software and applications focused on sales, customer service, marketing automation, e-commerce, analytics, and application development |
| Risk Management | AuditBoard | Provides identification, assessment, response, mitigation, and monitoring of risks |
| Compliance Management | CrossComply | Unifies SOC 2, ISO 2700x, NIST, CMMC, PCI DSS to manage, monitor, and ensure compliance with all regulatory and legal bodies |
| Client Reporting Management | Megalytic | Analyzes data and creates reports with dozens of connections and integrations with cloud-based services. |
| Payment Window | Windows NT | Payment Processing |
| Online Data Storage | Cloud Systems | Online Data Storage |
| Network Security Appliance Firewall | SonicWall TZ270 | Firewall for Security |
| Cisco VOIP | IP Phone 7861 | Voice over IP Phone Systems |
| Stand Alone T1 Line Network Modem | Astrocom SP Series SP100SA | Modem for online connectivity |
| Internal Data Storage Server | Windows NT | Data Storage |

# Identify Recovery Priorities for System Resources

The table below lists the order of recovery for resources at Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm.  The table also identifies the expected time for recovering the resource following a “worst case” (complete rebuild/repair or replacement) disruption.

| Resource | Platform | RTO |
| --- | --- | --- |
| Client Relationship Management | Salesforce | 72 hours |
| Risk Management | AuditBoard | 12 hours |
| Compliance Management | CrossComply | 2 hours |
| Client Reporting Management | Megalytic | 72 hours |
| Payment Window | Windows NT | 24 hours |
| Online Data Storage | Cloud Systems | 12 hours |
| Network Security Appliance Firewall | SonicWall TZ270 | 12 hours |
| Cisco VOIP | IP Phone 7861 | 72 hours |
| Stand Alone T1 Line Network Modem | Astrocom SP Series SP100SA | 12 hours |
| Internal Data Storage Server | Windows NT | 12 hours |

# Project Part 2 Task 2: Business Continuity Plan

# Introduction

Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm.  ("HLAR") has developed this Business Continuity Plan (hereinafter referred to as the "BCP") to provide procedures for response and recovery in the event of a Significant Business Disruption (hereinafter referred to as an "SBD").  The purpose of the BCP is to identify responsible personnel in the event of a disaster; safeguard employees' lives and firm property; evaluate the situation and initiate appropriate action; recover and resume operations to allow continuation of business; provide customers with access to their funds and securities; and protect books and records.  The BCP was developed considering the types of business conducted by HLAR, systems critical to support business, and geographic dispersion of offices and personnel.

# Emergency Contacts

- Briana Harrison

  - Chief Information Security Officer

  - bharris9@my.athens.edu

- Walker Lee

  - Chief Technology Officer

  - wlee1@my.athens.edu

- Christopher Aaron

  - Chief Operations Officer

  - caaron@my.athens.edu

- Roberto Ruelas

  - Chief Information Officer

  - rruelas@my.athens.edu

# Firm Policy

HLAR policy is to respond to an SBD by safeguarding employees' lives and firm property, making a financial and operational assessment, quickly recovering, and resuming operations, protecting all of the firm's books and records, and allowing our customers to transact business.  If we determine we are unable to continue our business, we will assure customers prompt access to their funds and securities through whatever means possible.

# Significant Business Disruptions

There are two anticipated kinds of SBDs, namely internal and external.  Internal SBDs affect only our firm’s ability to communicate and do business, such as a fire in our building.  External SBDs prevent and/or limit the operation of the securities markets or several firms, such as a terrorist attack, a city flood, or a wide-scale regional disruption.  Our response to external SBD relies more heavily on other organizations and systems, especially on the capabilities of our clearing firm, the investment companies, and insurance carriers with which we do business.

# Approval and Execution Authority

The following is a list of responsibilities related to the BCP that are carried out by HLAR employees and related staff:

| Responsibility | Names and/or Titles |
| --- | --- |
| Maintain and update BCP | Briana Harrison Chief Information Security Officer |
| Approve BCP and BCP revisions; Conduct annual review | Walker Lee Chief Technology Officer |
| Annual testing of BCP | Christopher Aaron Chief Operations Officer |
| Implementation of BCP when a SBD occurs | Emergency Response Team |
| Annually review of Emergency Contact Persons and report changes to regulators as they occur | FINRA Executive Representative (or written designee) |
| Maintain and distribute Emergency Contact List | Human Resources |
| Maintain and update Books and Records Chart | Books and Records Team |
| Provide Plan information to customers: ~ At time of account opening ~ Upon request | Registered Representatives |
| Post BCP disclosure on HLAR website and update as required | Roberto Ruelas Chief Information Officer |
| Review critical third-party assurances, disaster plans and/or plan summaries: ~ At initial engagement of third party ~ Annually as part of the vendor’s vendor due diligences. | Briana Harrison Chief Information Security Officer |

# Remote Work

In the event of an SBD that renders our main office inaccessible or unusable, our staff may work remotely on an authorized loan laptop or an IT approved device.

# Retention and Location of the Plan

An electronic copy of the BCP is located on https://HLAR.com/BCP

# Implementation of the Plan

The BCP is designed to be implemented in the event of a disaster that results in a SBD.  Whether all or only parts of the BCP are implemented depends on the nature of the disruption.  Generally, an SBD would include:

- Destruction of HLAR offices or facilities, whether by natural causes or by other means.

- Loss of life or major injuries to personnel in an office location that disables that office's ability to conduct business.

- Disruption of service from a critical service provider.

- Disruption of service due to wide-ranging regional outages, such as a power outage.

- Pandemic.

# Emergency Response Team

HLAR has designated an Emergency Response Team (“ERT”) that is responsible for implementing necessary procedures included in the BCP.  The ERT’s action will depend on the nature and scope of the disruption.  The first responder has the primary responsibility for acting, and the secondary responder acts as a back-up in the event the first responder is unable to act.

|  | First Responder | Secondary Responder |
| --- | --- | --- |
| Contact emergency services such as police, fire department | Briana Harrison Chief Information Security Officer | Walker Lee Chief Technology Officer |
| Contact necessary employees regarding BCP initiatives | Walker Lee Chief Technology Officer | Christopher Aaron Chief Operations Officer |
| Evaluate business disruption and transfer employees and business operations. | Christopher Aaron Chief Operations Officer | Roberto Ruelas Chief Information Officer |
| Appoint individuals to manage business areas where needed | Roberto Ruelas Chief Information Officer | Walker Lee Chief Technology Officer |
| Assess financial and operations capabilities | Briana Harrison Chief Information Security Officer | Christopher Aaron Chief Operations Officer |
| Determine financial and credit risk and contact banks and other counterparties, if necessary, to secure financing to continue operations | Walker Lee Chief Technology Officer | Roberto Ruelas Chief Information Officer |
| Contact critical service providers | Christopher Aaron Chief Operations Officer | Walker Lee Chief Technology Officer |
| Transfer mission critical functions that are disrupted | Roberto Ruelas Chief Information Officer | Christopher Aaron Chief Operations Officer |
| Initiate alternative customer communications systems or procedures | Briana Harrison Chief Information Security Officer | Walker Lee Chief Technology Officer |
| Commence customer notification process regarding alternative access to funds and securities | Walker Lee Chief Technology Officer | Christopher Aaron Chief Operations Officer |
| Recover back-up records when primary records are destroyed or inaccessible | Christopher Aaron Chief Operations Officer | Roberto Ruelas Chief Information Officer |
| Contact regulators and notify them of contact persons and recovery plans | Roberto Ruelas Chief Information Officer | Walker Lee Chief Technology Officer |

# Emergency Contact List

HLAR has established an Emergency Contact List that includes the names, phone numbers (cell and land lines), e-mail addresses, and other contact information for individuals that are members of the ERT.  Other employees that are critical to HLAR business, including key employees, key vendors and service providers, regulators, insurance carriers, banks, attorneys, and other key contacts are included on the contact list.  This list will be reviewed and updated on at least an annual basis.

# Business Description

HLAR conducts business in equity, fixed income, investment company, and other securities.  HLAR also provides fixed and variable insurance products, and investment advisory products and services also.  HLAR is an introducing firm and does not perform any type of clearing or custody function for itself or others.  Furthermore, HLAR does not hold customer funds or securities.  We accept and enter orders.  All transactions are either (i) sent to our clearing firm, which executes our orders, compares them, allocates them, clears, and settles them, or (ii) are sent directly to the specific investment company or insurance carrier.  HLAR's clearing firm, the investment companies, and insurance carriers with which HLAR does business maintain our customers' accounts, can grant customers access to them, and deliver funds and securities.  Although HLAR primarily services retail customers, we do have several institutional customers.  HLAR: does not engage in any private placements.

# Office Location

Harrison, Lee, Aaron, & Ruelas: Wealth Management Firm is located at 123 Apple St, Athens AL 35611. The main telephone number is 256-233-2323.

# Data Backup and Recovery

HLAR maintains its books and records in both hard copy and electronic format.

# Mission Critical Systems

HLAR’s "Mission Critical Systems" are those that ensure prompt and accurate processing of securities transactions, including order taking, entry, execution, comparison, allocation, clearance and settlement of securities transactions, the maintenance of customer accounts, access to customer accounts, and the delivery of funds and securities. We have primary responsibility for establishing and maintaining our business relationships with our customers and have sole responsibility for our mission critical functions of order taking and entry.  Our clearing firm and the investment companies and insurance carriers with whom we do business provide, through contract, the execution, comparison, allocation, clearance and settlement of securities and insurance transactions, the maintenance of customer accounts, access to customer accounts, and the delivery of funds and securities. HLAR Mission Critical Systems are as follows:

- Client Relationship Management

- Risk Management

- Compliance Management

- Client Reporting Management

# Regulatory Reporting

Our firm is subject to regulation by FINRA, the SEC, and the state securities and insurance regulators in the states in which we do business.  We now file reports with our regulators using paper copies in the U.S. mail, and electronically using fax, e- mail, and the Internet.  In the event of an SBD, we will check with the SEC, FINRA, and other regulators to determine which means of filing are still available to us and use the means closest in speed and form (written or oral) to our previous filing method.  If we cannot contact our regulators, we will continue to file required reports using the communication means available to us.

# Pandemic

A widespread pandemic or any biologically based threat could have a significant impact on the ability of HLAR to continue conducting its business.  HLAR’s ERT will monitor for potential outbreaks, educate employees, communicate, and coordinate with critical service providers and suppliers, in addition to providing appropriate hygiene training and tools to employees.   The following procedures will be followed in the event of a Pandemic:

- Review Centers of Disease Control (CDC) and World Health Organization (WHO) for general information and early warnings.  All emergency/pandemic communication will be emailed by the HLAR Marketing Department.

- HLAR’s ERT will determine if or when to execute the BCP.

- During the BCP execution, HLAR employees will be allowed to work remotely as needed.

- Review HLAR’s Business Impact Analysis (BIA) for Risk Assessments.

- Authorized personnel will work with critical vendors to ensure service providers and suppliers are aware and can meet business requirements.

- Review legal and ethical requirements.

- Response plan by pandemic phase.

# Disclosure of BCP

Information regarding this BCP will be provided to customers at the time the account is opened.  The disclosure statement will also be posted on HLAR’s website and will be available by mail upon request.

# Updates and Annual Review

HLAR will update this BCP whenever there is a material change to our operations, structure, business, or location or to those of our clearing firm.  In addition, our firm will review this BCP annually to modify it for any changes in our operations, structure, business, or location or those of our clearing firm.

# Approval

I have approved this BCP as reasonably designed to enable our firm to meet its obligations to customers in the event of an SBD.

Signed: _______________________________________________________________________

Title: _________________________________________________________________________

Date: _________________________________________________________________________

# Summary and Final Analysis

Risk management is a process that involves identifying, assessing, responding to, monitoring, controlling, and reporting risks. The purpose of this process is to address internal and external risks specific to a business, such as the Harrison, Lee, Aaron, & Ruelas Wealth Management Firm. The risk assessment process involves various roles, including a risk analyst, risk investigator, financial risk specialist, and risk manager. These roles carry out different responsibilities when it comes to assessing risk within the firm, but they all work together to help control risk.

The Business Impact Analysis (BIA) is developed as part of the contingency planning process for the Harrison, Lee, Aaron, & Ruelas Wealth Management Firm. The purpose of the BIA is to identify and prioritize system components by correlating them to the business processes the system supports. This information is then used to characterize the impact on the processes if the system were unavailable. The system architecture associated with the firm organizes data by breaking up information into different categories. This makes it easier to manage and control the flow of data throughout the organization.

The Harrison, Lee, Aaron, & Ruelas Wealth Management Firm has developed a Business Continuity Plan (BCP) to provide procedures for response and recovery in the event of a Significant Business Disruption (SBD). The firm's policy is to respond to an SBD by safeguarding employees' lives and firm property, making a financial and operational assessment, quickly recovering, and resuming operations, protecting all of the firm's books and records, and allowing customers to transact business.

Effective risk management is critical to the success of any organization. By identifying and mitigating potential risks, firms can reduce the likelihood of financial losses, reputational damage, and legal liabilities. Risk management involves identifying both internal and external risks. Internal risks may include operational issues, financial fraud, and human error. External risks may include economic downturns, natural disasters, and cyber-attacks.

The risk assessment process begins by identifying potential risks. This involves reviewing past incidents, analyzing trends, and conducting interviews with key stakeholders. The risks are then prioritized based on their likelihood and potential impact. The firm can then develop strategies to mitigate these risks. Strategies may include implementing new controls and procedures, investing in new technology, or developing contingency plans. Effective risk management requires ongoing monitoring and reporting. This involves regularly reviewing the effectiveness of the controls and procedures in place and updating them as necessary. The firm should also maintain accurate records of incidents and near-misses to help identify trends and areas for improvement.

In conclusion, effective risk management is essential to the success of any organization, particularly in the financial services industry. The Harrison, Lee, Aaron, & Ruelas Wealth Management Firm has developed a comprehensive risk management plan, which includes a risk assessment process, a Business Impact Analysis, and a Business Continuity Plan. By identifying and mitigating potential risks and developing contingency plans, the firm can reduce the likelihood of financial losses and reputational damage.

References

Culp, S. (2020). Why Risk Management Is More Important Than Ever. Forbes. https://www.forbes.com/sites/steveculp/2020/10/01/why-risk-management-is-more-important-than-ever/?sh=64ddd13830b6

Gibson, D., & Igonor, A. (2022). Managing Risk in Information Systems. (3rd ed.). Jones & Bartlett Learning.

Monday.com (2022). Risk Owners - What do They do? Retrieved from https://monday.com/blog/project-management/risk-owner/

O’Connor, Scott. (2020). Risk Management Roles: Who Takes Care of Project Risk? Retrieved from https://www.migso-pcubed.com/blog/risk-management/risk-management-team-roles/

Risk Assessment. NIST.gov. Retrieved from https://csrc.nist.gov/glossary/term/risk_assessment