Group One Healthcare

Bradley Adams – Wesley Clemons – Briana Harrison – Raven Maddox – Jason Remesnik

Athens State University – College of Business

MCO 500: Cybersecurity Risk Management (10216)

Dr. Darren Waldrep – Fall 2024

# Table of Contents

Project Part 1 Task 1: Risk Management Plan	4

Purpose	4

Scope & Boundaries	4

Roles & Responsibilities	4

Schedule	6

Compliance Laws & Regulations	7

Health Insurance Portability and Accountability Act (HIPAA)	7

Payment Card Industry Data Security Standard	7

Professional Report	8

Project Part 1 Task 2: Risk Assessment Plan	9

Purpose	9

Outline	9

Scope & Boundaries	10

Approaches	10

Roles & Responsibilities	11

Schedule	13

Professional Report	14

Project Part 1 Task 3: Risk Mitigation Plan	15

Findings	15

User Security	15

User Error	15

Email Security	15

Phishing Attack	15

Network Security	16

Ransomware Attack	16

Data Security	17

Data Breach	17

Server Security	18

DDoS Attack	18

Project Part 2 Task 1: Business Impact Analysis	19

Overview	19

Purpose	19

System Description	19

Process & System Criticality	20

Outage Impact	20

Downtime	20

Resource Requirements	21

Recovery Priorities for System Resources	22

Project Part 2 Task 2: Business Continuity Plan (BCP)	23

Introduction	23

Roles & Responsibilities	23

Implementation of the Plan	24

Emergency Response Team	24

Mission Critical Systems	25

Disclosure of BCP	26

Updates and Annual Review	26

Final Submission	26

Summary & Final Analysis	26

# Project Part 1 Task 1: Risk Management Plan

Due: Monday, October 7, 2024

# Purpose

This is an organizational-wide risk management plan for Group 1 Healthcare. Our organization strives to provide the best healthcare to our patients while protecting their Protected Health Information (PHI). The plan will include common objectives outlining the scope of the risk management plan. It will define how the risks identified will be analyzed and managed. It will outline how risk management activities will be performed, recorded, and monitored throughout the project's lifecycle.

# Scope & Boundaries

The purpose of the risk management plan is to ensure compliance with HIPAA for Group 1 Healthcare. The scope of the plan includes but is not limited to:

- Identifying health information

- Storing health information

- Using health data

- Transmitting health data

- C-Suite executives

- Human Resources (HR) department lead

- Medical Records

# Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Business Owner | - Accountable for the successful operation of the system and its security. - Defines the system’s functional requirements and ensures completion of Security Authorization. - Maintains and reports on the Plan of Action & Milestones (POA&M) to track and mitigate risks. - Ensures that all necessary resources are made available for the assessment, including documentation and access to key personnel. - Participates in planning sessions, interviews, and system discussions and supports decisions and access-related needs. - In some cases, the Business Owner may also be the System Owner. |
| Risk Manager | - Evaluate and oversee the organization's risk management protocols, policies, and procedures. - Provide input on risk management policies, including recommendations for adjustments and updates to align with compliance requirements (e.g., NIST 800-30, PCI DSS, HIPAA). - Generates and presents risk reports to stakeholders, ensuring that decision-makers are informed of risks, opportunities, and mitigation strategies. - Collaborates with other roles (such as the Risk Owner) to ensure comprehensive risk assessments and controls are in place. |
| Risk Owner | - Responsible for managing specific risks associated with projects or operations. - Works closely with Risk Managers to implement risk management strategies that reduce and mitigate risks while maintaining operational effectiveness. - Ensures that risks are identified, communicated, and addressed in alignment with organizational risk tolerance and assessment goals. |
| Information System Security Officer (ISSO) / System Security Officer (SSO) | - Ensures the implementation and effectiveness of management, operational, and technical controls for securing the system. - Possesses detailed knowledge of: - All security controls implemented or planned for the system. - Security audits and evidence of their occurrence. - System Security Plan (SSP) and any authorized exceptions to security controls. - Responsible for all system security aspects throughout its lifecycle, from inception to disposal. - Actively participates in the assessment process, ensuring the timely delivery of required documentation and facilitating stakeholder interviews. - Designates the system security role in writing and may act as a System Developer or System Maintainer ISSO. |
| Lead Evaluator | - Serves as the primary coordinator for Group One Healthcare’s risk assessment. - Understand internal policies, standards, system architecture, and security structures to conduct assessments. - Identifies vulnerabilities and potential impacts on the overall security posture without performing tasks outside their area of competence. - Develop the Assessment Plan, modify the testing approach as necessary, prepare agendas, and communicate preliminary findings. - Conducts assessment briefings and prepares the final Assessment Report, including a detailed analysis of vulnerabilities and their potential business impact. |
| Privacy Officer | - Develops, implements, and maintains the organization’s privacy policies and procedures. - Conducts periodic privacy risk assessments and compliance monitoring, ensuring adherence to privacy regulations (HIPAA, PCI DSS). - Oversees compliance monitoring for employees, contractors, and business associates, ensuring PII and PHI are protected. - Works closely with the ISSO to track and review audit activities and ensure privacy concerns are addressed alongside security measures. - Provides necessary documentation and participates in interviews during the assessment process. |
| Project Manager | - Provides a high-level understanding of the assessed system, including organizational and system policies. - Is familiar with: - Access controls (physical and logical). - Contingency plans (e.g., system restoration, alternate sites). - User identification, authentication, system authorization, and incident response. - System interconnections, monitoring, and resource planning. - Participate in interviews and provide relevant documentation during the assessment. |
| System Owner | - Accountable for system operation and security, ensuring the implementation of management, operational, and technical controls. - Works with the Business Owner to complete Security Authorization activities and maintain the POA&M. - Designates the ISSO and ensures system support staff can provide the required documentation. - Actively participates in interviews and facilitates the availability of necessary resources during the assessment. |
| Other Key Stakeholders | - Assist in identifying and determining the context, consequence, impact, and priority of risks within their areas of responsibility. - Participate in interviews and discussions and provide necessary documentation to support the risk assessment process. |

# Schedule

- Identify potential risks.

  - The entire Risk Management Team should come up with the potential risks for Group 1 Health Care.

- Create a risk assessment plan.

  - Evaluate and assess potential risks.

  - Organize the list of potential risks by likelihood and impact:

    - Low

    - Moderate

    - Severe

  - Create a risk register.

    - A risk register will identify how likely a risk is to occur and illustrate the urgency of response time.

- Assign ownership for each potential risk.

  - Assigning ownership to each risk.

  - Prioritized each risk.

  - Define how many resources are needed for each risk.

- Create preemptive responses.

  - Avoid – Change your plans or approach to eliminate the risk entirely.

  - Transfer – Assign the risk to someone else within the team, within the company, or outsource it, e.g., to an insurance carrier or vendor.

  - Mitigate – Take the necessary steps to reduce the probability and/or impact of the threat on the project.

  - Accept – Allow for the risk and adjust to be able to handle its consequences.

- Continuously monitor risks.

  - New risks are bound to surface. This is where a risk management system comes into play, as well as your ongoing monitoring and controlling of risks.

# Compliance Laws & Regulations

## Health Insurance Portability and Accountability Act (HIPAA)

Health Insurance Portability and Accountability Act (HIPAA) was enacted in 1996 to ensure that healthcare organizations protect sensitive health information, particularly electronic health records (EHRs). The act sets national standards for the security, privacy, and confidentiality of personal health information (PHI). The Privacy Rule establishes national standards for protecting health information and details how healthcare entities must handle protected health information (PHI). The Security Rule complements the Privacy Rule by specifying the administrative, physical, and technical safeguards required to protect electronic protected health information (ePHI). The Breach Notification Rule mandates that organizations notify affected individuals, the government, and sometimes the media if a breach of unsecured PHI occurs.

## Payment Card Industry Data Security Standard

Payment Card Industry Data Security Standard (PCI DSS) was developed to protect cardholder data from theft and fraud. It was created by the Payment Card Industry Security Standards Council (PCI SSC), which includes major credit card companies such as Visa, MasterCard, and American Express. The goal is to ensure a secure environment for credit card transactions. PCI DSS applies to any organization that accepts, processes, or stores payment card information regardless of size. This includes merchants, payment processors, and service providers. Compliance is not optional, as failure to meet PCI DSS standards can result in fines, penalties, or even loss of the ability to process credit card payments.

# Professional Report

The risk management plan is essential for identifying, assessing, responding to, monitoring, controlling, and reporting risks. It is an essential tool used to mitigate risks and keep sensitive information secure. The Risk Management Framework from the National Institute of Standards and Technology (NIST) is used to implement the risk management plan. The scope of the risk management plan relates to the efforts to address internal and external risks specific to Group 1 Health Care. The risk management methodology identified in this document will be used during the entire lifecycle of the project. The Risk Management Plan defines how risks will be identified, analyzed, and managed. It outlines how risk management activities will be performed, recorded, and monitored throughout the lifecycle of the project and provides templates and practices for recording and prioritizing risks.

# Project Part 1 Task 2: Risk Assessment Plan

Due: Monday, October 21, 2024

# Purpose

This risk assessment will help to provide information to management to quantify risks and identify and evaluate the effectiveness of the controls. Decision making is vital to helping decision makers determine which risks should be mitigated, avoided, accepted, shared or transferred, and reduced. As a healthcare organization, we will aim to ensure the confidentiality, integrity, and availability of all electronic PHI that we create, receive, maintain, or transmit. In this risk assessment, we will identify threats and vulnerabilities, identify the likelihood that a risk will occur, identify asset value, determine the impact of a risk, and determine the usefulness of a control.

# Outline

- Purpose, scope, compliance requirements, and objectives

- NIST 800-30 framework guidance, identify risks for HIPAA and PCI DSS

- Categorize and prioritize risks based on potential impact

- Risk identification

  - Data inventory

  - Threats

  - Vulnerabilities

  - Regulatory Gaps

- Risk Assessment Methodology

  - Qualitative and Quantitative Analysis

  - Asset Valuation

  - Likelihood of threats exploiting vulnerabilities

  - Impact analysis

- Risk Evaluation

  - Likelihood and impact

  - Acceptable risk thresholds

  - Prioritize high risk areas

  - Avoid: Change your plans or approach to eliminate the risk entirely.

  - Transfer: Assign the risk to someone else within the team, within the company, or outsource it, e.g., to an insurance carrier or vendor.

  - Mitigate: Take the necessary steps to reduce the probability and/or impact of the threat to the project.

  - Accept: Allow for the risk and adjust to being able to handle its consequences.

- Mitigation Strategies

  - PCI DSS Controls

  - HIPAA Safeguards

  - NIST Controls

- Risk Monitoring and Reporting

  - Continuous monitoring tools

  - Reporting processes

  - Incident Response Plan

  - Annual reviews as required by compliance

- Roles and Responsibilities

  - Assign ownership to each risk.

  - Prioritize each risk.

  - Define how many resources are needed for each risk.

- Training and Awareness

  - Employee training

  - Security awareness program

- Documentation and Review

  - Maintain records

  - Schedule regular audits to ensure compliance

  - Update plan when appropriate

# Scope & Boundaries

The risk assessment process will adhere to the guidelines set forth by NIST SP 800-30, PCI DSS, and HIPAA. Risks will be identified, analyzed, and addressed with straightforward and efficient communication protocols. A comprehensive plan will be developed for Group One Healthcare to support informed decision-making on mitigating risks associated with its operations and ensuring compliance with PCI DSS and HIPAA requirements for protecting sensitive information. All stakeholders will be promptly informed of the risk assessment results in compliance with regulatory standards. The process will begin with thoroughly examining and analyzing risks, ensuring continuous reevaluation and diligent risk management. Information gathered during the risk assessment will enhance decision-making, ensuring the organization’s risk management practices align with its operational goals and regulatory obligations.

# Approaches

In compliance with NIST SP 800-30, PCI DSS, and HIPAA, risk assessment must utilize a variety of effective approaches, including qualitative, quantitative, asset-based, threat-based, and vulnerability-based methodologies. These approaches are essential for any organization to establish robust risk control mechanisms. By employing the correct assessment strategies, the organization will be better equipped to mitigate risks and make them more predictable, allowing for informed decision-making in budgeting and strategic planning. The objective is not to eliminate all risk but to maintain control over it. The quantitative approach enables risk to be measured financially, giving the organization a statistical and mathematical perspective. A quantitative approach allows for precise budgeting and risk mitigation efforts. The qualitative approach involves gathering employee insights through surveys to understand risk perceptions better and enhance the assessment process. An asset-based approach for information technology (IT) risks is common, focusing on evaluating risks associated with the organization's hardware and software assets. An asset-based approach is particularly relevant in ensuring compliance with PCI DSS and HIPAA for protecting sensitive data. The vulnerability-based approach is also crucial, concentrating on identifying existing vulnerabilities within the organization. By adopting this approach, the organization can develop targeted strategies to manage and remediate these vulnerabilities, improving overall risk posture and regulatory compliance.

# Roles & Responsibilities

| Role | Responsibilities |
| --- | --- |
| Business Owner | - Accountable for the successful operation of the system and its security. - Defines the system’s functional requirements and ensures completion of Security Authorization. - Maintains and reports on the Plan of Action & Milestones (POA&M) to track and mitigate risks. - Ensures that all necessary resources are made available for the assessment, including documentation and access to key personnel. - Participates in planning sessions, interviews, and system discussions and supports decisions and access-related needs. - In some cases, the Business Owner may also be the System Owner. |
| Risk Manager | - Evaluate and oversee the organization's risk management protocols, policies, and procedures. - Provide input on risk management policies, including recommendations for adjustments and updates to align with compliance requirements (e.g., NIST 800-30, PCI DSS, HIPAA). - Generates and presents risk reports to stakeholders, ensuring that decision-makers are informed of risks, opportunities, and mitigation strategies. - Collaborates with other roles (such as the Risk Owner) to ensure comprehensive risk assessments and controls are in place. |
| Risk Owner | - Responsible for managing specific risks associated with projects or operations. - Works closely with Risk Managers to implement risk management strategies that reduce and mitigate risks while maintaining operational effectiveness. - Ensures that risks are identified, communicated, and addressed in alignment with organizational risk tolerance and assessment goals. |
| Information System Security Officer (ISSO) / System Security Officer (SSO) | - Ensures the implementation and effectiveness of management, operational, and technical controls for securing the system. - Possesses detailed knowledge of: - All security controls implemented or planned for the system. - Security audits and evidence of their occurrence. - System Security Plan (SSP) and any authorized exceptions to security controls. - Responsible for all system security aspects throughout its lifecycle, from inception to disposal. - Actively participates in the assessment process, ensuring the timely delivery of required documentation and facilitating stakeholder interviews. - Designates the system security role in writing and may act as a System Developer or System Maintainer ISSO. |
| Lead Evaluator | - Serves as the primary coordinator for Group One Healthcare’s risk assessment. - Understand internal policies, standards, system architecture, and security structures to conduct assessments. - Identifies vulnerabilities and potential impacts on the overall security posture without performing tasks outside their area of competence. - Develop the Assessment Plan, modify the testing approach as necessary, prepare agendas, and communicate preliminary findings. - Conducts assessment briefings and prepares the final Assessment Report, including a detailed analysis of vulnerabilities and their potential business impact. |
| Privacy Officer | - Develops, implements, and maintains the organization’s privacy policies and procedures. - Conducts periodic privacy risk assessments and compliance monitoring, ensuring adherence to privacy regulations (HIPAA, PCI DSS). - Oversees compliance monitoring for employees, contractors, and business associates, ensuring PII and PHI are protected. - Works closely with the ISSO to track and review audit activities and ensure privacy concerns are addressed alongside security measures. - Provides necessary documentation and participates in interviews during the assessment process. |
| Project Manager | - Provides a high-level understanding of the assessed system, including organizational and system policies. - Is familiar with: - Access controls (physical and logical). - Contingency plans (e.g., system restoration, alternate sites). - User identification, authentication, system authorization, and incident response. - System interconnections, monitoring, and resource planning. - Participate in interviews and provide relevant documentation during the assessment. |
| System Owner | - Accountable for system operation and security, ensuring the implementation of management, operational, and technical controls. - Works with the Business Owner to complete Security Authorization activities and maintain the POA&M. - Designates the ISSO and ensures system support staff can provide the required documentation. - Actively participates in interviews and facilitates the availability of necessary resources during the assessment. |
| Other Key Stakeholders | - Assist in identifying and determining the context, consequence, impact, and priority of risks within their areas of responsibility. - Participate in interviews and discussions and provide necessary documentation to support the risk assessment process. |

# Schedule

- Identify potential risks.

  - The entire Risk Management Team should come up with the potential risks for Group 1 Health Care.

- Create a risk assessment plan.

  - Evaluate and assess potential risks.

  - Organize the list of potential risks by likelihood and impact:

    - Low

    - Moderate

    - Severe

  - Create a risk register.

    - A risk register will identify how likely a risk is to occur and illustrate the urgency of response time.

- Assign ownership for each potential risk.

  - Assigning ownership to each risk.

  - Prioritized each risk.

  - Define how many resources are needed for each risk.

- Create preemptive responses.

  - Avoid – Change your plans or approach to eliminate the risk entirely.

  - Transfer – Assign the risk to someone else within the team, within the company, or outsource it, e.g., to an insurance carrier or vendor.

  - Mitigate – Take the necessary steps to reduce the probability and/or impact of the threat on the project.

  - Accept – Allow for the risk and adjust to be able to handle its consequences.

- Continuously monitor risks.

  - New risks are bound to surface. This is where a risk management system comes into play, as well as your ongoing monitoring and controlling of risks.

# Professional Report

The risk management plan is essential for identifying, assessing, responding to, monitoring, controlling, and reporting risks. It is an essential tool used to mitigate risks and keep sensitive information secure. The Risk Management Framework from the National Institute of Standards and Technology (NIST) is used to implement the risk management plan. The scope of the risk management plan relates to the efforts to address internal and external risks specific to Group 1 Health Care. The risk management methodology identified in this document will be used during the entire lifecycle of the project. The Risk Management Plan defines how risks will be identified, analyzed, and managed. It outlines how risk management activities will be performed, recorded, and monitored throughout the lifecycle of the project and provides templates and practices for recording and prioritizing risks.

# Project Part 1 Task 3: Risk Mitigation Plan

Due: Monday, October 28, 2024

# Findings

## User Security

### User Error

Description: Mishandling of PHI, weak passwords, misconfigured security settings, and failure to follow security protocols are all examples of potential user errors which can lead to data being lost.

Observations:

Employees were observed leaving PHI accessible to anyone.

Employees were observed sharing the password of an admin account.

Employees were observed allowing guest unaccompanied access to the building.

Risk Mitigation Strategy:

Accept – Avoid – Control – Monitor – Transfer

Plan of Action & Milestones:

Enforce quarterly training for the Clean Desk Policy for all employees.

Owner: Christopher Robin, VP – Employee Learning and Development
Due Date: January 1, 2025

Enforce quarterly training for the Clean Desk Policy for all employees.

Owner: Christopher Robin, VP – Employee Learning and Development
Due Date: January 1, 2025

Designate an employee to oversee the visitor log daily. Ensure cross training in the event of this employee’s absence. Encourage a “see something, say something” culture.

Owner: Christopher Robin, VP – Employee Learning and Development
Due Date: January 1, 2025

## Email Security

### Phishing Attack

Description: Phishing is the practice of infecting a seemingly innocuous email with malicious links. When a link in an email scam is clicked, users are directed to a decoy web page usually mirroring a login screen for familiar internal software. Once these credentials are submitted, cybercriminals almost instantly use them to gain access to healthcare systems.

Observations:

Employees were observed clicking on suspicious links in emails.

Employees were found to be unaware of the signs of phishing emails.

Lack of reporting mechanisms for suspected phishing attempts among staff.

Risk Mitigation Strategy: (Choose one of these options.)

Accept – Avoid – Control – Monitor – Transfer

Plan of Action & Milestones:

Upgrade existing email filtering systems to improve detection of phishing emails and malicious links.

Owner: Josh Allen, IT Department Head

Due Date: February 15, 2025

Require MFA for all employees to add an extra layer of security when accessing sensitive systems.

Owner: Tee Higgins, IT Security Manager

Due Date: March 1, 2025

Conduct quarterly security audits to assess the effectiveness of current email security measures and identify new threats.

Owner: Kirk Cousins, Compliance Officer

Due Date: Ongoing, with the first audit due on April 30, 2025

## Network Security

### Ransomware Attack

Description: During a ransomware attack, malware is injected into a network to infect and encrypt sensitive data until a ransom amount is paid. This malicious software is usually injected into a system through a phishing attack.

Observations:

Patches were not pushed to critical servers due to employees being on vacation

Administrator password for remote login was set to “password123”

Medical Devices throughout the hospital were not tracked within inventory logs and therefore not updated

Risk Mitigation Strategy: (Choose one of these options.)

Accept – Avoid – Control – Monitor – Transfer

Plan of Action & Milestones:

Implement Patch Management process to ensure patches are rolled out on critical servers on the first Tuesday of each month

Owner: Penelope Garfunkel, ISSO
Due Date: November 5th, 2024

Enforce minimum password length requirement of 15 characters with the addition of 1 Upper Case character, 1 Lowercase character, 1 numeral, and 1 special character

Owner: Adam Cornfoot, Risk Manager
Due Date: January 1st, 2025

Adopt a Real Time Location System (RTLS) to track assets across the hospital network

Owner: Penelope Garfunkel, ISSO
Due Date: January 1st, 2025

## Data Security

### Data Breach

Description: Data breaches happen frequently in the healthcare sector. Cybersecurity gaps leave entry points for attackers to threaten the safety of patient information. HIPAA specifies strict requirements for protecting health records and other sensitive information from unauthorized access, but many health entities struggle with the implementation of its security controls.

Observations:

- Improper disposal of records

- Employees have been observed allowing unauthorized users to access to their workstations

- All system users have not implemented Multi-Factor Authentication on workstations

Risk Mitigation Strategy: (Choose one of these options.)

Accept – Avoid – Control – Monitor – Transfer

Plan of Action & Milestones:

Client records should be properly disposed of in the shredding bins. Weekly reminders will be sent, along with written instructions on proper disposal instructions

Owner: Robin Mitch, Compliance Officer

Due Date: January 1, 2025

Updated 'Insider Threats' training module will be deployed for completion by each employee

Owner: Robin Mitch, Compliance Officer

Due Date: January 1, 2025

Task has been deployed requiring each employee to implement MFA on all organization systems

Owner: Robin Mitch, Compliance Officer

Due Date: January 1, 2025

## Server Security

### DDoS Attack

Description: A Distributed-Denial-of-Service attack is a flood of fake connection requests directed at a targeted server, forcing it offline. During this attack, multiple endpoints and IOT devices are forcibly recruited in a botnet via a malware infection to participate in this coordinated attack. These attacks don't have the same data exfiltration as ransomware but can still disturb operations to the network.

Observations:

DDoS may disrupt services and create downtime.

DDoS may require extensive resources to mitigate and recover costs.

DDoS may be prolonged or repeated, damaging reputation and customer trust.

Risk Mitigation Strategy:

Accept – Avoid – Control – Monitor – Transfer

Plan of Action & Milestones:

Implement load balancers and traffic filtering for critical services.

Owner: Kevin Mitnick, VP – Director of Information Security
Due Date: January 7, 2025

Establish an incident response team and allocate a budget for rapid response.

Owner: Kevin Mitnick, VP – Director of Information Security 
Due Date: January 7, 2025

Develop a reputation and communications strategy to keep customers informed.

Owner: Kevin Mitnick, VP – Director of Information Security 
Due Date: January 7, 2025

# Project Part 2 Task 1: Business Impact Analysis

Due: Monday, November 11, 2024

# Overview

This Business Impact Analysis (BIA) is developed as part of the contingency planning process for Group One Healthcare.

# Purpose

The purpose of the BIA is to identify and prioritize system components by correlating them to the business processes the system supports and using this information to characterize the impact on the processes if the system were unavailable.

The BIA is composed of the following three steps:

- Determine business processes and recovery criticality.  Business processes supported by the system are identified and the impact of a system disruption to those processes is determined along with outage impacts and estimated downtime.  The downtime should reflect the maximum that an organization can tolerate while still maintaining the mission.

- Identify resource requirements.  Realistic recovery efforts require a thorough evaluation of the resources required to resume business processes and related interdependencies as quickly as possible.  Examples of resources that should be identified include facilities, personnel, equipment, software, data files, system components, and vital records.

- Identify recovery priorities for system resources.  Based upon the results from the previous activities, system resources can more clearly be linked to critical business processes.  Priority levels can be established for sequencing recovery activities and resources.

# System Description

The system architecture associated with Group One Healthcare organizes data by breaking up information into different categories. The functionality of the system architecture we use will work by receiving the customer’s information, then the user admin will input this data into a computer, and finally, this data will be stored in a database where the information can be accessed if needed. Group One Healthcare is located at 951 Medical Way, Athens, AL, 35613, where we host office meetings or conduct most of our training. The general locations of our users take place from our office here in Athens or our users have the option of working remotely as well. As a firm, we have backup procedures in place in case of a disaster.

These include:

- Daily server backups

- Backups before device upgrades

- Data stored in a cloud system

- Backups stored categorically

## Process & System Criticality

| Business Process | Description |
| --- | --- |
| Client Relationship Management | Supports the client on-boarding process, manages prospective clients & opportunities |
| Risk Management | Process of identifying, assessing, and controlling risks to the business and earnings |
| Compliance Management | Process of checking all portfolios daily to ensure compliance |
| Client Reporting Management | Process of notifying clients of the performance of their portfolios monthly |

## Outage Impact

The following impact categories represent important areas for consideration in the event of a disruption.

- Loss of Revenue: 25%

- Customer Service: 25%

- Brand, Image, and Reputation: 20%

- Penalties, Fines and Sanctions: 15%

- Legal/Regulatory Requirements: 10%

- Increase to Operating Expenses: 5%

## Downtime

Maximum Allowable Outage (MAO) represents the total amount of time acceptable for a business process outage or disruption.

Recovery Time Objective (RTO) defines the maximum amount of time that a system resource can remain unavailable before there is an unacceptable impact on other system resources, supported business processes, and the MAO.

Recovery Point Objective (RPO) represents the point in time, prior to a disruption or system outage, to which business process data must be recovered (given the most recent backup copy of the data) after an outage.

The table below identifies the MAO, RTO, and RPO for the critical business processes.

| Business Process | MAO | RTO | RPO |
| --- | --- | --- | --- |
| Client Relationship Management | 72 hours | 48 hours | 12 hours |
| Risk Management | 12 hours | 2 hours | 12 hours |
| Compliance Management | 2 hours | 30 mins | 12 hours |

## Resource Requirements

The following table identifies the resources that support the critical business processes of Group One Healthcare.

| Resource | Platform | Description |
| --- | --- | --- |
| Client Relationship Management | Salesforce Health Cloud | Tailored for the healthcare industry, manages patient relationships, and ensures HIPAA and PCI-DSS compliance through features such as encryption, access controls, and auditing. |
| Risk Management | Intaprise Health | HIPAA risk management tool that uses automation to simplify compliance by increasing capabilities and saving time. Uses pre-configured healthcare assessments, automated task reminders, real-time reporting, comprehensive vendor management, customizable templates, policies, and procedures. |
| Compliance Management | HIPAAMATE | Manages our HIPAA documentation online, protects against fines, and provides step-by-step instructions to save time. |
| Client Reporting Management | Megalytic | Analyzes data and creates reports with dozens of connections and integrations with cloud-based services. |
| Payment Window | Azure Cloud Platforms | HIPAA and PCI DSS-compliant options for payment processing in a Virtual Private Cloud environment. |
| Online Data Storage | Microsoft Azure | Azure complies with HIPAA and PCI DSS and provides a secure environment for storing and processing sensitive data. |
| Network Security Appliance Firewall | Cisco Firepower | Features include unified management, threat protection, malware protection, policy management, and other integrated tools. |
| Cisco VOIP | IP Phone 8800 Series | Supports TLS 1.2 and SRTP for encrypted voice communications and aligns with compliance standards. |
| Stand Alone T1 Line Network Modem | Cisco 4000 Series Integrated Services Router | Cisco router with T1 modem interface for online connectivity, widely used in industries requiring strict compliance, such as healthcare. |
| Internal Data Storage Server | Windows Server 2025 | Strong security and auditing features are designed to meet HIPAA and PCI DSS compliance and will integrate into the existing internal Windows ecosystem. |

## Recovery Priorities for System Resources

The table below lists the order of recovery for resources at Group One Healthcare.  The table also identifies the expected time for recovering the resource following a “worst case” (complete rebuild/repair or replacement) disruption.

| Resource | Platform | RTO |
| --- | --- | --- |
| Client Relationship Management | Salesforce Health Cloud | 24-48 hours |
| Risk Management | Intaprise Health | 24-48 hours |
| Compliance Management | HIPAAMATE | 24-72 hours |
| Client Reporting Management | Megalytic | 48-72 hours |
| Payment Window | Azure Cloud Platforms | 12-24 hours |
| Online Data Storage | Microsoft Azure | 24-48 hours |
| Network Security Appliance Firewall | Cisco Firepower | 4-8 hours |
| Cisco VOIP | IP Phone 8800 Series | 6-12 hours |
| Stand Alone T1 Line Network Modem | Cisco 4000 Series Integrated Services Router | 6-12 hours |
| Internal Data Storage Server | Windows Server 2025 | 12-24 hours |

# Project Part 2 Task 2: Business Continuity Plan (BCP)

Due Monday, November 18, 2024

# Introduction

Group One Healthcare has developed this Business Continuity Plan (hereinafter referred to as the "BCP") to provide procedures for response and recovery in the event of a Significant Business Disruption (hereinafter referred to as an "SBD").  There are two anticipated kinds of SBDs, namely internal and external.  Internal SBDs affect only our firm’s ability to communicate and do business, such as a fire in our building.  External SBDs prevent and/or limit the operation of the securities markets or several firms, such as a terrorist attack, a city flood, or a wide-scale regional disruption. The purpose of the BCP is to identify responsible personnel in the event of a disaster; safeguard employees' lives and firm property; evaluate the situation and initiate appropriate action; recover and resume operations to allow continuation of business; provide customers with access to their funds and securities; and protect books and records.  The BCP was developed considering the types of business conducted by Group One Healthcare, systems critical to support business, and geographic dispersion of offices and personnel.

# Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Chief Information Security Officer | Maintain and update BCP |
| Chief Health Officer | Approve BCP and BCP revisions; Conduct annual review |
| Chief Compliance Officer | Annual testing of BCP |
| Chief Infrastructure Officer | Implementation of BCP when a SBD occurs |
|  | Annually review of Emergency Contact Persons and report changes to regulators as they occur |
| Chief Compliance Officer | Maintain and distribute Emergency Contact List |
| Chief Information Security Officer | Maintain and update Books and Records Chart |
| Chief Health Officer | Provide Plan information to customers: ~ At time of account opening ~ Upon request |
| Chief Technology Officer | Post BCP disclosure on HLAR website and update as required |
| Chief Information Security Officer | Review critical third-party assurances, disaster plans and/or plan summaries: ~ At initial engagement of third party ~ Annually as part of the vendor’s vendor due diligences. |

# Implementation of the Plan

Whether all or only parts of the BCP are implemented depends on the nature of the disruption.  Generally, an SBD would include:

- Destruction of Group One Healthcare offices or facilities, whether by natural causes or by other means.

- Loss of life or major injuries to personnel in an office location.

- Disruption of service from a critical service provider.

- Disruption of service due to wide-ranging regional outages, such as a power outage.

- Pandemic.

# Emergency Response Team

Group One Healthcare has designated an Emergency Response Team (“ERT”) that is responsible for implementing necessary procedures included in the BCP.  The ERT’s action will depend on the nature and scope of the disruption.

- Chief Information Security Officer

  - Bradley Adams

  - badams10@my.athens.edu

- Chief Health Officer

  - Wesley Clemons

  - wclemon2@my.athens.edu

- Chief Compliance Officer

  - Briana Harrison

  - bharris9@my.athens.edu

- Chief Infrastructure Officer

  - Raven Maddox

  - rmaddox@my.athens.edu

- Chief Technology Officer

  - Jason Remesnik

  - jremesni@my.athens.edu

| Action Item | Primary | Secondary |
| --- | --- | --- |
| Contact emergency services such as police, fire department | Chief Information Security Officer | Chief Infrastructure Officer |
| Contact necessary employees regarding BCP initiatives | Chief Health Officer | Chief Compliance Officer |
| Evaluate business disruption and transfer employees and business operations. | Chief Infrastructure Officer | Chief Information Security Officer |
| Appoint individuals to manage business areas where needed | Chief Compliance Officer | Chief Health Officer |
| Assess financial and operations capabilities | Chief Information Security Officer | Chief Technology Officer |
| Determine financial and credit risk and contact banks and other counterparties, if necessary, to secure financing to continue operations | Chief Technology Officer | Chief Compliance Officer |
| Contact critical service providers | Chief Infrastructure Officer | Chief Health Officer |
| Transfer mission critical functions that are disrupted | Chief Technology Officer | Chief Infrastructure Officer |
| Initiate alternative customer communications systems or procedures | Chief Health Officer | Chief Technology Officer |
| Commence customer notification process regarding alternative access to funds and securities | Chief Technology Officer | Chief Information Security Officer |
| Recover back-up records when primary records are destroyed or inaccessible | Chief Compliance Officer | Chief Infrastructure Officer |
| Contact regulators and notify them of contact persons and recovery plans | Chief Information Security Officer | Chief Compliance Officer |

# Mission Critical Systems

Group One Healthcare’s "Mission Critical Systems" are those that ensure prompt and accurate processing of securities transactions, including order taking, entry, execution, comparison, allocation, clearance and settlement of securities transactions, the maintenance of customer accounts, access to customer accounts, and the delivery of funds and securities. We have primary responsibility for establishing and maintaining our business relationships with our customers and have sole responsibility for our mission critical functions of order taking and entry.  Our clearing firm and the investment companies and insurance carriers with whom we do business provide, through contract, the execution, comparison, allocation, clearance and settlement of securities and insurance transactions, the maintenance of customer accounts, access to customer accounts, and the delivery of funds and securities.

Group One Healthcare’s Mission Critical Systems are as follows:

- Client Relationship Management

- Risk Management

- Compliance Management

- Client Reporting Management

# Disclosure of BCP

Information regarding this BCP will be provided to customers initially and annually.

# Updates and Annual Review

Group One Healthcare will update this BCP whenever there is a material change to our operations, structure, business, or location or to those of our clearing firm.  In addition, our firm will review this BCP annually to modify it for any changes in our operations, structure, business, or location or those of our clearing firm.

# Final Submission

Due Sunday, November 24, 2024.

## Summary & Final Analysis

Risk management is a process that involves identifying, assessing, responding to, monitoring, controlling, and reporting risks. The purpose of this process is to address internal and external risks specific to a business, such as Group One Healthcare.

The Business Impact Analysis (BIA) is developed as part of the contingency planning process for Group One Healthcare. The purpose of the BIA is to identify and prioritize system components by correlating them to the business processes the system supports. This information is then used to characterize the impact on the processes if the system were unavailable. The system architecture associated with the firm organizes data by breaking up information into different categories. This makes it easier to manage and control the flow of data throughout the organization.

Group One Healthcare has developed a Business Continuity Plan (BCP) to provide procedures for response and recovery in the event of a Significant Business Disruption (SBD). The firm's policy is to respond to an SBD by safeguarding employees' lives and firm property, making a financial and operational assessment, quickly recovering, and resuming operations.

Effective risk management is critical to the success of any organization. By identifying and mitigating potential risks, firms can reduce the likelihood of financial losses, reputational damage, and legal liabilities. Risk management involves identifying both internal and external risks. Internal risks may include operational issues, financial fraud, and human error. External risks may include economic downturns, natural disasters, and cyber-attacks.

The risk assessment process begins by identifying potential risks. This involves reviewing past incidents, analyzing trends, and conducting interviews with key stakeholders. The risks are then prioritized based on their likelihood and potential impact. The firm can then develop strategies to mitigate these risks. Strategies may include implementing new controls and procedures, investing in new technology, or developing contingency plans. Effective risk management requires ongoing monitoring and reporting. This involves regularly reviewing the effectiveness of the controls and procedures in place and updating them as necessary. The firm should also maintain accurate records of incidents and near-misses to help identify trends and areas for improvement.

In conclusion, effective risk management is essential to the success of any organization. Group One Healthcare has developed a comprehensive risk management plan, which includes a risk assessment process, a Business Impact Analysis, and a Business Continuity Plan. By identifying and mitigating potential risks and developing contingency plans, the firm can reduce the likelihood of financial losses and reputational damage.